# MINUTES OF MEETING

Date: 09/04/2026	Ref: RSCI

| Start Time | End Time | Venue |
| --- | --- | --- |
| 11:00 AM | 11:40 AM | Supervisor Office |
| Supervisor Name | Project Title | Students Name |
| Miss. Uzma Kiran | Maveshi Sehat AI | Awais Shabbir (51460) Gulraiz Liaqat (50759) Wahib Ali Shahid (45438) |

Agenda Points:

Following Points in the meeting were discussed.

| Serial No | Description | Resource |
| --- | --- | --- |
| 1 | Review of proposal defense and identification of mistakes | Defense Feedback |
| 2 | Discussion on panel suggestions and improvements | Panel Comments |
| 3 | Discussion on AI features and their feasibility (Disease Detection, BCS, Heat Prediction) | Feature List |
| 4 | Dataset collection strategy and availability in Pakistan | Research Sources |
| 5 | Discussion on suggestion to visit Faisalabad Agricultural University for dataset | Panel Recommendation |
| 6 | Planning for collecting livestock images from local and online sources | Dataset Planning |

Action Items & Deadlines

| Task | Member Responsible | Deadline |
| --- | --- | --- |
| Update proposal document based on defense feedback | Wahib Ali | 13/04/2026 |

| Finalize AI features and their implementation approach | Gulraiz Liaqat, Awais Shabbir | 15/04/2026 |
| --- | --- | --- |
| Research feasibility of visiting Faisalabad Agricultural University | Awais Shabbir | Ongoing |
| Collect livestock images of Pakistani breeds from online sources | Gulraiz Liaqat | Ongoing |
| Identify reliable sources for dataset collection | Wahib Ali, Awais Shabbir | Ongoing |
| Start organizing dataset for AI model training | Gulraiz Liaqat | Ongoing |

Supervisor’s Comments:

Supervisor’s Signature: 		Date: