MINUTES OF MEETING

Date: 28/04/2026					                                               Ref: RSCI

| Start Time | End Time | Venue |
| --- | --- | --- |
| 10:20 Am | 11:00 Am | Supervisor Office |
| Supervisor Name. | Project Title. | Students Name |
| Miss. Uzma Kiran | Maveshi Sehat AI | Awais Shabbir (51460) Gulraiz Liaqat (50759) Wahib Ali Shahid (45438) |

Agenda Points:

Following Points in the meeting were discussed.

| Serial No | Description | Resource |
| --- | --- | --- |
| 1 | Review of Chapter 1–3 including SRS document | SRS Document |
| 2 | Review of business model (B2B, advertisements, revenue streams) | Business Model Draft |
| 3 | Review of feature document and discussion on improvements and Guidance on writing requirements in proper format | Feature Document |
| 4 | Discussion on unit testing and Gantt chart progress | Project Plan |
| 5 | Review of dataset collection and further improvements | Dataset Samples |
| 6 | Review of architecture and domain model diagrams and discussion on improvements and refinement of them. | Diagrams |
| 7 | Selection of development approach (Object-Oriented vs Structured) | Project Discussion |
| 8 | Discussion on separation of diagrams based on selected approach among team members | UML Planning, work Allocation |

Action Items & Deadlines

| Task | Member Responsible | Deadline |
| --- | --- | --- |
| Update Chapters 1–3 based on supervisor feedback | Gulraiz Liaqat | 30/04/2026 |
| Improve feature document using requirement format | Awais Shabbir | 04/05/2026 |
| Refine business model with clear revenue strategy | Wahib Ali | 04/04/2026 |
| Improve architecture and domain diagrams | Awais Shabbir | 05/05/2026 |
| Continue dataset collection and improvement | Gulraiz Liaqat | Ongoing |
| Prepare use case and sequence diagrams | Wahib Ali Shahid | 05/05/2026 |
| Prepare activity/other diagrams based on approach | Gulraiz Liaqat | 05/05/2026 |

Supervisor’s Comments: _____________________________________________________________________________________

_____________________________________________________________________________________

_____________________________________________________________________________________

Supervisor’s Signature: _____________________                             Date: _______________________