MINUTES OF MEETING

| Date: 17/04/2026 | Ref: RSCI |
| --- | --- |

| Start Time | End Time | Venue |
| --- | --- | --- |
| 8:40 am | 9:30 am | Supervisor Office |
| Supervisor Name | Project Title | Students Name |
| Miss. Uzma Kiran | Maveshi Sehat AI | Awais Shabbir (51460) Gulraiz Liaqat (50759) Wahib Ali Shahid (45438) |

Agenda Points:

Following points were discussed in the meeting.

| Serial No | Description | Resource |
| --- | --- | --- |
| 1 | The supervisor reviewed the interim submission checklist and clarified the required deliverables including the SRS document, design diagrams, and feature document. Students confirmed their understanding of what needs to be submitted. | Supervisor |
| 2 | The supervisor raised the issue of using appropriate terminology for system users. After discussion, it was agreed that 'Livestock Owner' is the most suitable and contextually relevant term to use for the primary user of the system. | Both supervisor and students (Wahib, Awais) |
| 3 | Students presented a draft business model. The supervisor discussed revenue generation strategies including subscription plans and B2B partnerships, and advised students to clearly define how the system will be monetized. | Both supervisor and students (Gulraiz, Wahib) |
| 4 | The team presented the 3-tier architecture diagram. The supervisor reviewed it and suggested improvements to better represent the separation between presentation, logic, and data layers. | Both supervisor and students (Awais) |
| 5 | Students presented collected dataset samples. The supervisor identified gaps in disease-specific and breed-specific coverage and advised the team to continue collecting more targeted data. | Both supervisor and students (Gulraiz) |
| 6 | The supervisor discussed the need for a larger and more diverse dataset specifically for disease detection. Students were guided to research additional online and institutional sources to supplement their current data. | Supervisor |
| 7 | The supervisor reviewed the feature document draft and provided guidance on how to properly document each feature. Students were advised to align features with functional requirements and ensure consistency throughout the document. | Supervisor |

Action Items & Deadlines

| Task | Member Responsible | Deadline |
| --- | --- | --- |
| Start working on SRS document according to supervisor comments | Gulraiz Liaqat | 22/04/2026 |
| Identification of suitable terminology for system users (Farmer) | Wahib Ali | 20/04/2026 |
| Improve 3-tier architecture diagram based on suggestions | Awais Shabbir | 23/04/2026 |
| Collect additional disease-related dataset | Gulraiz Liaqat | Ongoing |
| Study and start working on features identification and documentation | Awais Shabbir | 23/04/2026 |
| Prepare business model description | Wahib Ali | 20/04/2026 |

Supervisor's Comments:

__________________________________________________________________________________________

__________________________________________________________________________________________

__________________________________________________________________________________________

| Supervisor's Signature: _____________________ | Date: _______________________ |
| --- | --- |